Ioannis Ypsilantis, Andrew Tevebaugh

3/28/24

Project Timeline

* 4/7 – Unoptimized GPU version of the code. This entails getting visuals working as well as reasonable force estimates.
* 4/14 – Optimize the inter-particle force calculations. Update force vectors as needed.
* 4/25 – Full optimization and testing of the code. We should have a most finished if not finalized product at this point.